## Slide 1: Benefits of Agile
Treyton Davis

## Slide 2: Roles of a Scrum Team
Product Owner
Scrum Master
Team

## Slide 3: Product Owner
Responsible for maximizing value of product and work of development team.
Sole person responsible for managing the Product Backlog.
  Clearly expressing backlog items.
  Ordering backlog items to achieve goals and missions.
  Optimizing value of work the development team performs.
  Ensuring that the Product Backlog in visible, transparent, and clear to all.
  Show what the Team will work on next.
  Makes sure Team understands items in the Product Backlog to the level needed.

## Slide 4: Scrum Master
Leads and coaches the organization in its Scrum adoption.
Plans Scrum implementation within the organization.
Helps employees and stakeholders understand Scrum and empirical product development.
Causes change that increases the productivity of the Scrum Team.
Works with other Scrum Masters to increase the effectiveness of application of Scrum in the organization

## Slide 5: Team
Self-organizing, turns Product Backlog into increments of potentially releasable functionality.
Cross-Functional, all of the skills as a team necessary to create a product increment.
No titles for members except for Developer, regardless of work being performed by the person. No exceptions.
No sub-teams in the Team, regardless of particular domains like testing or analysis. No exceptions.
Individual members may have specialized skills and areas of focus but accountability stays on the entire team.

## Slide 6: Phases of Agile
Sprint Planning
  Team determines how much items it can deliver by the end of the sprint.
Sprint Backlog
  Tasks broken down into manageable items for each member to produce.
1-4 Week Sprint
  Daily Standup Meeting
    Main Questions:
      What did you do yesterday?
      What are you going to do today?
      Any obstacles that need resolved?
    Keeps team up-to-date on progress during sprint
Sprint Review
  Team presents finished work to Product Owner. Product Owner does their own testing to determine if it passes or fails.
Sprint Retrospective
  Opportunity to review and discuss learnings, reflects on what went well and what did not, and identifies opportunities for improvement in the next sprint.

## Slide 7: Phases of Waterfall
System Requirements
Software Requirements
Analysis
Program Design
Coding
Testing
Operations

## Slide 8: Agile Vs Waterfall
Agile
  Individuals and Interactions
  Working software
  Customer collaboration
  Responding to change, allows for room in case a requirements is added or changed
Waterfall
  Processes and tools
  Comprehensive documentation
  Contract negotiation
  Following a plan, doesn’t allow much room for changes

## Slide 9: Agile Vs Waterfall
Agile allows the team to show the customer/product owner working software every sprint.
Waterfall only allows the customer or product owner to see the software during testing.
If a problem appears during development in Waterfall, then it might not be able to be fixed.
If that same problem appears with Agile, the team can add it to the backlog to be fixed at a later time.

## Slide 10: Which To Choose
Waterfall has distinct phases and does not allow for moving backwards. Development in this methodology requires flow in one direction. Best used for banks, governments, insurance, and large teams.
Agile allows for the team to rapidly respond to requirement changes. Best used in startups, small teams, Software as a Service products, and small companies.
In my personal experience, I would choose Agile over Waterfall. The main reason is because if a requirement changes while in the development, we could make sure it gets added before the end of the project and the product doesn’t have enough time before deployment to be able to add that feature.

## Slide 11: References
Charles G. Cobb. (2015). The Project Manager’s Guide to Mastering Agile : Principles and Practices for an Adaptive Approach. Wiley.
DeClute, D. (2022, September 15). Agile vs. waterfall: What’s the difference?: Theserverside. TheServerSide.com. https://www.theserverside.com/tip/Agile-vs-Waterfall-Whats-the-difference.